Sprint 5 Retrospective

Cash Flow Intelligence + Reports + NLP

Project: Nifty100 Financial Intelligence

Sprint: Sprint 5

Days: 29–35

Epics: 07, 08, 09

Sprint Points: 70 SP

# 1. Sprint Goal

The objective of Sprint 5 was to complete Cash Flow Intelligence, automated NLP-based Pros/Cons generation, company and sector reporting, and final portfolio reporting for the Nifty100 Financial Intelligence project.

NLP-generated Pros and Cons for all companies

Cash Flow Intelligence classification

Capital Allocation analysis

Company tearsheet PDFs

Sector PDF reports

Portfolio Summary PDF

Final Sprint 5 reporting and demonstration outputs

# 2. Day-by-Day Completion

## Day 29 — NLP Parser

Status: COMPLETE

Created src/nlp/parser.py and parsed text fields from analysis.xlsx.

Extracted Compounded Sales Growth, Compounded Profit Growth, Stock Price CAGR, and ROE.

Generated output/analysis_parsed.csv, output/parse_failures.csv, and output/cagr_validation.csv.

65 values were successfully parsed and 15 expected parsing failures were recorded.

CAGR cross-validation: 8 records passed, 2 had no corresponding engine data, and no manual-review divergence was identified.

## Day 30 — NLP Pros/Cons Generator

Status: COMPLETE

Created the automated Pros/Cons generation system using the defined Pro and Con rules.

Companies processed: 92; total signals: 483; Pros: 343; Cons: 140.

Companies missing Pros: 0; Companies missing Cons: 0.

Output: output/pros_cons_generated.csv.

Implemented the 12 defined Pro rules and 12 defined Con rules.

PRO-FB-01 and CON-FB-01 were used only as coverage fallbacks so every company had at least one Pro and one Con.

CON-11 uses a proxy because direct cash/cash-equivalent data was unavailable in the source balance sheet.

## Day 31 — Cash Flow Intelligence

Status: COMPLETE

Created/extended src/analytics/cashflow_kpis.py.

Generated output/cashflow_intelligence.xlsx and output/distress_alerts.csv.

Companies processed: 92; cash-flow rows after duplicate handling: 1,152; P&L rows: 1,164; balance-sheet rows: 1,137.

Distress flags: 13; Deleveraging flags: 25.

CFO Quality: High 62, Moderate 12, Accrual Risk 17, Missing 1.

CapEx: Capital Intensive 46, Moderate 24, Asset Light 21, Missing 1.

## Day 32 — Capital Allocation Analysis

Status: COMPLETE

Verified output/capital_allocation.csv.

Created output/capital_allocation_distribution.csv and output/pattern_changes.csv.

The authoritative companies table contains 92 companies; 91 were covered.

ATGL was missing because its source cash-flow records were unavailable; no artificial data was assigned.

Year-over-year capital allocation pattern changes were generated.

## Day 33 — Company Tearsheets

Status: COMPLETE

Created src/reports/tearsheet.py.

Tearsheet includes a company header, six KPI tiles, Revenue and Net Profit chart, ROE/ROCE chart, balance-sheet composition, cash-flow visualization, Pros and Cons, and capital allocation indicator.

Five test tearsheets—TCS, HDFCBANK, RELIANCE, SUNPHARMA, and TATASTEEL—were generated and visually checked.

All five passed the visual/layout check.

## Day 34 — Batch Company and Sector Reports

Status: COMPLETE

Generated 91 company tearsheets and 11 sector reports.

JIOFIN was skipped because it had less than 3 years of P&L data.

The skipped company was recorded in output/skipped_tearsheets.csv.

Sector reporting used the 11 established peer groups as reporting groups.

All 11 sector reports were generated and spot-checked.

## Day 35 — Portfolio Summary

Status: COMPLETE

Created src/reports/portfolio_summary.py.

Generated reports/portfolio/portfolio_summary.pdf.

Companies: 92; Pages: 92.

One page per company in alphabetical ticker order.

KPI summary, trend indicators, and Cash Flow Intelligence were included.

# 3. Major Sprint 5 Outputs

NLP: output/analysis_parsed.csv, output/parse_failures.csv, output/cagr_validation.csv, output/pros_cons_generated.csv.

Cash Flow: output/cashflow_intelligence.xlsx, output/distress_alerts.csv, output/capital_allocation.csv, output/capital_allocation_distribution.csv, output/pattern_changes.csv.

Company Reports: reports/tearsheets/ — 91 company PDFs.

Sector Reports: reports/sector/ — 11 sector PDFs.

Portfolio Report: reports/portfolio/portfolio_summary.pdf — 92 pages.

# 4. Key Data-Quality Findings

## ATGL

ATGL has P&L data but no source cash-flow records. Cash Flow Intelligence values requiring cash-flow data therefore remain unavailable.

## JIOFIN

JIOFIN has only two years of P&L data and was skipped during batch tearsheet generation according to the <3 years rule.

## Duplicate Cash-Flow Records

Duplicate company-year cash-flow records were identified. The reporting pipeline sorted records and retained the appropriate final record for each company-year.

## FCF CAGR

FCF CAGR remains unavailable where the mathematical calculation is not valid because the required positive starting/ending FCF conditions are not satisfied. Values were not artificially filled.

# 5. Problems Encountered and Resolutions

The project contains multiple Python environments; Sprint 5 reporting was run using Python 3.11.

Matplotlib and ReportLab were installed into the Python 3.11 environment.

The initial batch tearsheet call passed insufficient arguments. The function signature was inspected and the batch process was corrected.

Historical datasets were passed through the same prepare_df() logic used by the Day 33 generator.

The final batch run generated 91 tearsheets successfully.

Sector reports were generated using the 11 established peer groups as reporting groups; all 11 generated successfully.

# 6. Sprint 5 Acceptance Summary

| Requirement | Status |
| --- | --- |
| NLP parsing | COMPLETE |
| CAGR validation | COMPLETE |
| Pros/Cons for 92 companies | COMPLETE |
| Cash Flow Intelligence | COMPLETE |
| Capital Allocation analysis | COMPLETE |
| Company tearsheets | COMPLETE |
| Sector reports | COMPLETE |
| Portfolio summary | COMPLETE |
| PDF spot checks | COMPLETE |
| Skipped-company documentation | COMPLETE |

# 7. What Went Well

Existing Sprint 1–4 data foundations were successfully reused.

The reporting pipeline was completed without fabricating missing values.

Automated Pros/Cons coverage reached all 92 companies.

Cash Flow Intelligence was generated where source data permitted.

Company tearsheet generation scaled from 5 tests to 91 companies.

All 11 sector reports were generated.

The portfolio report produced 92 company pages.

# 8. What Could Be Improved

Improve historical ROE/ROCE data availability.

Replace proxy calculations where direct source data becomes available.

Improve the visual richness of sector reports with charts.

Add automated PDF page-count and overflow validation.

Add automated end-to-end regression tests for reporting.

Improve handling and documentation of missing financial periods.

Add richer portfolio-level visualizations.

# 9. Sprint 5 Outcome

Sprint 5 successfully delivered the planned NLP, Cash Flow Intelligence, capital allocation, company reporting, sector reporting, and portfolio reporting components.

The major Sprint 5 deliverables are present in the project and were validated through generation checks and visual spot checks.

Sprint 5 Status: COMPLETE