SPRINT 2 RETROSPECTIVE & KNOWLEDGE BASE

Epic 02 — Financial Ratio Engine | Days 08–14

Status: COMPLETE / PASS

# 1. Sprint Overview

Sprint 2 focused on building, integrating, validating, and reviewing the Financial Ratio Engine. The engine computes financial KPIs across the available company-year data and stores the results in the SQLite financial_ratios table.

| Day | Focus | Status |
| --- | --- | --- |
| Day 08 | Profitability Ratio Engine | Complete |
| Day 09 | Leverage & Efficiency KPIs | Complete |
| Day 10 | CAGR Engine — Revenue, PAT, EPS | Complete |
| Day 11 | Cash-flow / CAGR integration & testing | Complete |
| Day 12 | Financial Ratios Population | Complete |
| Day 13 | Edge-case & KPI validation preparation | Complete |
| Day 14 | KPI Quality, Tests & Sprint Review | PASS |

# 2. Sprint Goal Achievement

The Sprint 2 goal was to compute 50+ KPIs for the available company-year data, populate financial_ratios, handle formula edge cases, validate the results, and complete the required tests and review.

Financial ratio table contains 1,188 rows.

Required KPI columns are present and no required KPI column is completely NULL.

Financials-sector leverage carve-out is verified for 20 companies.

High D/E warnings are suppressed for Financials companies.

ROE > 15% and D/E < 1 screener returns 38 results, within the required 15–50 range.

capital_allocation.csv exists.

ratio_edge_cases.log exists.

Automated tests pass: 84/84.

Manual spot-check passes for TCS, RELIANCE, and INFY for ROE and 5-year Revenue CAGR.

# 3. Formula Decisions & Edge-Case Resolutions

| KPI / Engine | Formula / Rule | Edge-case decision |
| --- | --- | --- |
| Net Profit Margin | net_profit / sales × 100 | Return None when sales is zero. |
| Operating Profit Margin | Operating profit / sales × 100 | Cross-check against the source OPM percentage and log material differences. |
| Return on Equity | net_profit / (equity capital + reserves) × 100 | Return None when equity + reserves is zero or negative. |
| Return on Capital Employed | EBIT / (equity + reserves + borrowings) × 100 | Financials use a sector-relative benchmark rather than an absolute ROCE threshold. |
| Return on Assets | net_profit / total assets × 100 | Return None when total assets is zero. |
| Debt-to-Equity | borrowings / (equity capital + reserves) | Debt-free companies return 0 rather than None. Financials are excluded from high-D/E warning logic. |
| Interest Coverage | (operating profit + other income) / interest | Return None when interest is zero; debt-free cases use the separate Debt Free display concept. |
| Net Debt | borrowings − investments | Investments are used as the liquid-asset proxy. |
| Asset Turnover | sales / total assets | Return None when total assets is zero. |
| Free Cash Flow | operating activity + investing activity | Negative FCF is valid and is not converted to NULL. |
| CapEx Intensity | abs(investing activity) / sales × 100 | Classify as Asset Light, Moderate, or Capital Intensive using the Sprint thresholds. |
| FCF Conversion | FCF / operating profit × 100 | Return None when operating profit is zero. |
| CAGR | ((end / start)^(1/n) − 1) × 100 | Explicit flags handle decline-to-loss, turnaround, both-negative, zero-base, and insufficient-data cases. |

# 4. CAGR Knowledge Base

The CAGR engine applies the same edge-case framework to Revenue, PAT, and EPS:

Positive → Positive: calculate CAGR normally.

Positive → Negative: return None with DECLINE_TO_LOSS.

Negative → Positive: return None with TURNAROUND.

Negative → Negative: return None with BOTH_NEGATIVE.

Zero base: return None with ZERO_BASE.

Insufficient history: return None with INSUFFICIENT.

# 5. Financials Sector Carve-Out

The final Sprint 2 review identifies 20 companies with broad_sector = Financials. The review was updated to use the actual dataset count of 20 rather than the earlier target of 19. The final review reports zero Financials companies with D/E > 5 classified as high-D/E warnings, confirming the suppression rule.

# 6. Validation Results

| Check | Result | Status |
| --- | --- | --- |
| financial_ratios row count | 1,188 | PASS |
| Required KPI columns | All present | PASS |
| Completely NULL KPI columns | None | PASS |
| Financials carve-out | 20 companies | PASS |
| Financials high-D/E warnings | 0 | PASS |
| Non-Financial high-D/E rows | 41 | PASS |
| ROE > 15% and D/E < 1 screener | 38 results | PASS |
| capital_allocation.csv | Exists | PASS |
| ratio_edge_cases.log | Exists | PASS |
| Automated tests | 84 passed | PASS |
| Manual spot-check | 3/3 companies passed | PASS |

# 7. Manual Spot-Check Record

Three companies were manually checked for ROE and 5-year Revenue CAGR using Mar 2024 data. All differences were well below the required tolerance of 0.1 percentage points.

| Company | ROE | 5-Year Revenue CAGR | Result |
| --- | --- | --- | --- |
| TCS | ROE difference: 0.000000 | Revenue CAGR difference: 0.000015 | PASS |
| RELIANCE | ROE difference: 0.000000 | Revenue CAGR difference: 0.000003 | PASS |
| INFY | ROE difference: 0.000000 | Revenue CAGR difference: 0.000001 | PASS |

# 8. Deliverables Completed

financial_ratios table in SQLite with 1,188 rows and the required KPI columns.

output/capital_allocation.csv.

output/ratio_edge_cases.log.

src/analytics/ratios.py.

src/analytics/cagr.py.

src/analytics/cashflow_kpis.py.

KPI tests under tests/kpi/ and the broader automated test suite.

Sprint 2 review report: output/sprint2_review.txt.

Manual spot-check module/report for ROE and 5-year Revenue CAGR.

# 9. What Went Well

The ratio engine successfully populated 1,188 financial-ratio rows.

Formula edge cases were explicitly represented instead of silently forcing invalid numeric values.

CAGR flags make turnaround, decline-to-loss, both-negative, zero-base, and insufficient-history cases traceable.

The Financials carve-out is explicitly validated in the review.

Automated testing provides a strong regression check with 84/84 tests passing.

The manual spot-check confirmed the ROE and 5-year Revenue CAGR calculations for three companies.

# 10. Issues / Lessons Learned

The expected Financials count in the original review logic was 19, but the actual companies table contains 20 Financials companies. The review logic was updated to match the dataset.

Financial-ratio rows can exceed the 92-company companies master count because some ratio records existed for ULTRACEMCO and UNIONBANK even though those IDs were absent from the companies table. This should be tracked as a data-model/master-data reconciliation issue rather than silently deleting ratio history.

A first attempt to run a manual spot-check module failed because the module did not yet exist. The module was subsequently created and the 3-company manual validation passed.

PowerShell quoting caused problems with a one-line sqlite command using COUNT(*). Running the query in the Python REPL avoided the quoting issue.

The initial screener count was outside the required range before the final review logic was corrected to exclude TTM. The final annual-data screener count is 38 and passes.

# 11. Recommended Improvements for the Next Sprint

Add automated master-data reconciliation between companies and financial_ratios.

Keep review thresholds/configuration in one place so expected counts are not hard-coded in multiple modules.

Add explicit tests for TTM exclusion in annual screeners.

Add a validation that every ratio row maps to a valid companies master record, or document an intentional exception.

Keep manual spot-checks as a repeatable regression step after major formula changes.

Continue preserving edge-case flags and anomaly categories for auditability.

# 12. Sprint 2 Definition of Done

| Definition-of-Done Item | Status |
| --- | --- |
| financial_ratios >= 1,100 rows | PASS |
| Required KPI columns exist | PASS |
| No required KPI column completely NULL | PASS |
| 20 KPI formula tests with 0 failures | PASS — 84 total automated tests passed |
| Manual ROE + Revenue CAGR spot-check for 3 companies | PASS |
| ratio_edge_cases.log exists and anomalies documented | PASS |
| Sprint review report generated | PASS |
| Team-lead sign-off | Pending external confirmation unless already completed |

# 13. Sprint Conclusion

Sprint 2 — Epic 02 Financial Ratio Engine is technically complete and the final Sprint 2 review reports PASS. The engine, KPI population, edge-case handling, automated tests, manual validation, output files, and review report have all been completed. The remaining administrative item is team-lead sign-off if it has not already been recorded.

Knowledge-base status: Ready for Sprint 3 / next Epic.